Milestones:
- Week 2 – Project Plan (Lead & PM)
- Week 3 – User’s Guide and Test Plan (Lead & PM)
- Week 4 – Design of GUI, Database, and Processor (All)
- Week 5 – Phase I Basic functioning components (Tech)
- Week 6 – Phase II Connecting components together (Tech)
- Week 7 – Phase III Streamlined dataflow (Tech)
- Week 8 – Final Peer Review (All)

Project Overview:
- User-friendly study application
- Quizzes users with multiple-choice questions
- Variety of topics to choose from via database
- Tracks responses to monitor study progress over time
Scenarios:
A user logs into the application, selects a topic of interest and answers multiple choice questions. Feedback is given after they answer each question and is recorded within their user profile.
At a later date, the same user logs back in, reviewing their scores from previous tests and can see topics that they haven’t tested. They select the same topic and retests with a randomized question pool. This pool can be adjusted by the user of how many questions will be asked.
A different user logs in, selects the same or a different database of questions, and proceeds to answer questions without overwriting the progress of another user.

System Specs:
● Development platform: Intel Core i5 or equivalent, 2 Gigabytes memory (32-bit) or 4 Gigabytes memory (64-bit), 100 GB, Windows 7 or higher
● Development Software: JDK 6.0 or higher
● Operating platform: Intel Core i5 or equivalent, 2 Gigabytes memory (32-bit) or 4 Gigabytes memory (64-bit), 100 GB, Windows 7 or higher
● Source Version Control (.git repository)
● Internet Access
● SQL Database Capability